# TradeScope AI - Master Development Plan

Prepared: July 8, 2026
Stack: React 19 + Vite + Tailwind CSS | Express 5 + Node.js | Supabase | Render

# 1. Project Overview

Complete AI-powered forex/CFD trading platform rebuilt from scratch. Two zones: Client (dashboard, web trader, leaderboard, wallet, AI settings) and Admin (user management, balance control, transactions, AI panel, platform settings). Built with React 19, Express 5, and Supabase.

# 2. Requirements Coverage - Client Side

| # | Requirement | Phase | Status |
| --- | --- | --- | --- |
| 1 | AI Trading Dashboard - Portfolio overview, buying power, cash, daily P/L, open positions | P2 | Done |
| 2 | Real-time AI engine with confidence scoring | P2 | Done |
| 3 | Open trades table with live P/L tracking | P2 | Done |
| 4 | Daily goal progress & risk summary | P2 | Done |
| 5 | Live news feed (Reuters, Bloomberg, CNBC) | P2 | Done |
| 6 | AI order board (entry/target/stop levels) | P2 | Done |
| 7 | Web Trader - Full terminal with quotes, charts, trade execution | P3 | Partial |
| 8 | Symbol search, bid/ask spreads, one-click trading | P3 | Done |
| 9 | Position management (daily/open toggle) | P3 | Done |
| 10 | Balance, equity, margin tracking | P3 | Done |
| 11 | Live Traders - Real-time anonymous leaderboard | P6 | Done |
| 12 | Live robot activity feed | P6 | Done |
| 13 | Trader IDs only, win rates, profit tracking | P6 | Done |
| 14 | Auto-updates every few seconds | P6 | Done |
| 15 | Account Management - Multiple accounts per user | P4 | Done |
| 16 | Deposit via bank transfer, credit card, or crypto | P4 | Partial |
| 17 | Withdrawal requests with destination | P4 | Done |
| 18 | Full transaction history | P4 | Done |
| 19 | AI Settings - Risk level control | P5 | Done |
| 20 | Max daily trades, position size limits | P5 | Done |
| 21 | Daily loss limit and profit target | P5 | Done |

# Requirements Coverage - Admin Console

| # | Requirement | Phase | Status |
| --- | --- | --- | --- |
| 22 | User Management - Full directory, search, status | P0 | Done |
| 23 | Activate/suspend/reactivate accounts | P0 | Done |
| 24 | AI enable/disable per user | P0 | Done |
| 25 | New user creation from admin | P7 | Pending |
| 26 | Balance Control - Adjust any user balance | P0 | Done |
| 27 | Monitor platform AUM, margin usage | P0 | Done |
| 28 | Track pending deposits/withdrawals | P0 | Done |
| 29 | Override individual limits | P7 | Pending |
| 30 | Transaction Oversight - Real-time monitoring | P0 | Done |
| 31 | Filter by type | P0 | Done |
| 32 | Approve/reject pending withdrawals | P0 | Done |
| 33 | Export to CSV | P0 | Done |
| 34 | AI Control - Global AI parameters | P0 | Done |
| 35 | Per-user AI overrides | P7 | Pending |
| 36 | Emergency stop - kill all AI trading | P0 | Done |
| 37 | Monitor sessions, trades, win rate | P0 | Done |
| 38 | Platform Settings - Leverage, deposits, fees | P0 | Done |
| 39 | Commission rates, withdrawal fees | P0 | Done |

# 3. Design System

Tailwind CSS utility-first framework

Light theme (default) - #F0F2F5 bg, #2563EB accent

Dark theme - Toggle via button, matches tradescope-app.pages.dev

Responsive 320px to 4K, hamburger menu + bottom nav on mobile

Real SVG icons throughout

Premium split-screen auth with curved SVG divider

# 4. Completed Phases (1-6)

## Phase 1 - Auth (Done)

Split-screen Login/Register with curved SVG divider

Supabase Auth, 12 DB tables with RLS

## Phase 2 - Dashboard (Done)

5 stat cards, daily goal bar, 4 risk metrics

AI Order Board + Signal Board + Open Positions + News

## Phase 3 - Web Trader (Partial)

lightweight-charts v5, 5 timeframes, OHLC legend

35 instruments, 5 classes, Order Ticket, Account Bar, Positions

Missing: SMA/EMA, bid/ask lines, SL/TP inline modify

## Phase 4 - Accounts (Done)

Account cards, deposit/withdraw modals, transaction history

Missing: Multi-method deposit UI, transfers

## Phase 5 - AI Settings (Done)

Risk level selector, trade limits, loss/target, SL/TP percent

## Phase 6 - Live Traders (Done)

Leaderboard + live activity feed, auto-refresh

# 5. Remaining Phases (7-14)

## Phase 7 - Admin Enhancements (1 day)

New user creation, per-user AI overrides, transfers

## Phase 8 - RBAC (2 days)

7 roles, 16 permissions matrix, role management UI

## Phase 9 - CRM Clients & Leads (3 days)

Pipeline, duplicate detection, flags, notes, search

## Phase 10 - Client Card (2 days)

Full profile, KYC, trading summary, phones directory

## Phase 11 - KYC + Agent Workspace (3 days)

Document upload/review, 3-zone daily board

## Phase 12 - Mass Import + Reports (2 days)

CSV/XLSX pipeline, column mapping, rollback

## Phase 13 - Chart Enhancements (1 day)

SMA/EMA, bid/ask lines, countdown, SL/TP inline

## Phase 14 - Security (2 days)

RLS review, rate limiting, CORS, secret rotation

# 6. Future (External Dependencies)

Web Calls (LiveKit) - API keys needed

PSTN Dial-out - SIP trunk needed

SMS/WhatsApp - Provider needed

Production Deploy - Render paid tier

# 7. Architecture

Monorepo: apps/api + apps/client + apps/admin + packages/

60+ REST endpoints, JWT auth via Supabase

12 PostgreSQL tables, RLS, triggers

React 19 + Tailwind + Zustand + TanStack Query

Express 5 + node-cron + Supabase JS

# 8. Summary

| Requirements | 40 total |
| --- | --- |
| Completed | 33 (82.5%) |
| Partial | 4 (10%) |
| Pending | 3 (7.5%) |
| Phases done | 6 of 14 |
| API endpoints | 60+ |
| DB tables | 12 |
| Components | 30+ |

Current: Core platform functional. Next: Admin enhancements, RBAC, CRM.